# PART 2: DEVELOPER EXECUTION PLAN

## Project: Rakshit Builders Inventory & Dispatch OS

### Stack

Dashboard : Laravel

UI: Simple CSS

Database: MySQL

Storage: Local/S3-compatible, depending on deployment

PDF: Server/client PDF generation

Deployment: Linux VPS / suitable production server

# 1. Core Architecture

Laravel Dashboard

│

├── Authentication

├── Authorization

├── Products

├── Inventory

├── Purchases

├── Suppliers

├── Dispatch

├── Reports

└── Activity Logs

│

▼

MySQL

# 2. Roles & Permissions

Create proper RBAC from day one.

### ADMIN

*

Full access.

### EMPLOYEE

Suggested permissions:

products.view

inventory.view

inventory.stock_in

inventory.stock_out

purchases.view

purchases.create

suppliers.view

dispatch.create

dispatch.view

dispatch.manage

dispatch.print

reports.view

### LOADER

products.view

inventory.view

dispatch.view_assigned

dispatch.pick

dispatch.pack

dispatch.mark_ready

dispatch.print

Do not rely on hiding links alone.

Every permission must be enforced by Laravel middleware/policies.

# 3. Database Structure

Recommended initial tables:

users

roles

permissions

role_permissions

categories

subcategories

brands

units

products

product_images

suppliers

purchases

purchase_items

inventory

stock_movements

stock_adjustments

dispatches

dispatch_items

dispatch_assignments

dispatch_status_history

activity_logs

settings

Potential future tables:

customers

vehicles

drivers

sales

sales_items

payments

warehouses

warehouse_inventory

Do not overbuild these in Phase 1.

# 4. Product Logic

Every product should have:

id

sku

barcode

name

category_id

subcategory_id

brand_id

unit_id

purchase_price

selling_price

gst_rate

hsn_code

minimum_stock

description

image

status

Important:

Current stock should not be treated as an arbitrary editable product field.

It should be derived/maintained through inventory transactions.

# 5. Inventory Logic

Create a proper transaction ledger.

### Stock In

previous_stock + quantity = new_stock

### Stock Out

previous_stock - quantity = new_stock

### Adjustment

previous_stock +/- adjustment = new_stock

Every transaction must generate a stock_movements record.

Example:

product_id

type

quantity

previous_quantity

new_quantity

reference_type

reference_id

user_id

reason

created_at

This is extremely important for auditability.

# 6. Dispatch Architecture

Dispatch should have its own entity.

### Dispatch

id

dispatch_number

customer_name

customer_phone

project_name

notes

status

created_by

assigned_to

packed_by

verified_by

vehicle

driver

ready_at

dispatched_at

created_at

### Dispatch Items

dispatch_id

product_id

requested_quantity

picked_quantity

short_quantity

damaged_quantity

unit

notes

# 7. Dispatch State Machine

Implement controlled transitions.

PENDING

↓

PICKING

↓

PACKING

↓

READY

↓

DISPATCHED

Exception:

PICKING/PACKING

↓

ISSUE

Do not allow arbitrary status changes.

For example, a Loader should not be able to directly change:

PENDING → DISPATCHED

# 8. Important Stock Rule

I recommend this business rule:

### Stock should be reserved when a dispatch is confirmed/approved.

Then:

Available Stock

=

Physical Stock - Reserved Stock

This becomes important when multiple employees create dispatches simultaneously.

Example:

Physical Stock = 100

Dispatch A reserves 40.

Available = 60.

Dispatch B cannot reserve 70.

This prevents over-allocation.

If the client wants a simpler Phase 1, reservation can initially be omitted, but the architecture should leave room for it.

# 9. Loader Workflow

Loader login:

Dashboard

↓

My Tasks

↓

Open Dispatch

↓

View Items

↓

Start Picking

↓

Confirm Quantities

↓

Report Shortage/Damage if applicable

↓

Mark Packed

↓

Mark Ready for Dispatch

↓

Generate/Print Slip

Loader should not be able to alter the actual inventory directly.

# 10. Dispatch Slip

Generate a unique number:

RB-D-000001

RB-D-000002

RB-D-000003

Slip should contain:

- Rakshit Builders branding

- Dispatch number

- Date/time

- Customer/project

- Products

- Brand

- Quantity

- Unit

- Loader

- Employee

- Vehicle

- Driver

- Notes

- Signature areas

- Status

The slip should be optimized for:

A4 printing initially.

Architecture can later support thermal printers.

# 11. Audit Logging

Log:

LOGIN

PRODUCT_CREATED

PRODUCT_UPDATED

STOCK_IN

STOCK_OUT

STOCK_ADJUSTED

PURCHASE_CREATED

DISPATCH_CREATED

DISPATCH_ASSIGNED

PICKING_STARTED

QUANTITY_CONFIRMED

PACKED

READY_FOR_DISPATCH

SLIP_PRINTED

DISPATCHED

Each log should contain:

user

action

entity

entity_id

old_values

new_values

IP

timestamp

# 12. Laravel Pages

## Authentication

/login

/forgot-password

## Admin

/dashboard

/products

/products/create

/products/:id

/categories

/brands

/suppliers

/purchases

/inventory

/stock-movements

/adjustments

/dispatches

/employees

/reports

/activity-logs

/settings

## Employee

Limit navigation based on permissions.

## Loader

/loader/dashboard

/loader/tasks

/loader/tasks/:id

/loader/ready

Loader UI should be significantly simpler than Admin UI.

# 13. Laravel Routes

Example:

POST   /login

POST   /logout

Session current user

GET    /products

POST   /products

PUT    /products/{id}

DELETE /products/{id}

GET    /categories

GET    /brands

GET    /inventory

POST   /inventory/stock-in

POST   /inventory/stock-out

POST   /inventory/adjust

GET    /stock-movements

GET    /suppliers

POST   /suppliers

GET    /purchases

POST   /purchases

GET    /dispatches

POST   /dispatches

POST   /dispatches/{id}/assign

POST   /dispatches/{id}/start-picking

POST   /dispatches/{id}/confirm-picking

POST   /dispatches/{id}/pack

POST   /dispatches/{id}/ready

POST   /dispatches/{id}/dispatch

GET    /dispatches/{id}/slip

# 14. Development Sequence

### Sprint 1

Foundation

- Repository

- Laravel pages

- Laravel setup

- MySQL

- Authentication

- RBAC

- Base UI

- Route architecture

### Sprint 2

Product Master

- Categories

- Brands

- Units

- Products

- Search

- Filters

- SKU

### Sprint 3

Inventory

- Stock In

- Stock Out

- Adjustments

- Movement ledger

- Low stock

- Inventory dashboard

### Sprint 4

Purchasing

- Suppliers

- Purchase orders/entries

- Purchase items

- Automatic stock updates

### Sprint 5

Dispatch

- Dispatch creation

- Items

- Assignment

- Loader dashboard

- Picking

- Packing

- Shortage/damage

- Ready status

### Sprint 6

Slip + Reports

- Dispatch slip

- Print

- PDF

- Reports

- Exports

- Activity logs

### Sprint 7

QA + Production

- Permission testing

- Inventory integrity testing

- Workflow testing

- UI testing

- Security testing

- Performance

- Deployment

- Training

# 15. Developer Acceptance Checklist

## Authentication

- Admin login

- Employee login

- Loader login

- Logout

- Password reset

- Session security

## RBAC

- Admin permissions

- Employee permissions

- Loader permissions

- Backend permission enforcement

- Unauthorized requests blocked

## Products

- Product CRUD

- Categories

- Subcategories

- Brands

- Units

- SKU

- Barcode field

- Product image

- Purchase price

- Selling price

- Minimum stock

- Search/filter

## Inventory

- Stock In

- Stock Out

- Adjustments

- Stock ledger

- Low-stock detection

- Out-of-stock detection

- Inventory valuation

- Transaction history

## Purchases

- Suppliers

- Purchase entry

- Invoice reference

- Purchase items

- Automatic stock increase

- Purchase history

## Dispatch

- Dispatch creation

- Dispatch numbering

- Item selection

- Assignment

- Loader dashboard

- Picking

- Quantity confirmation

- Shortage reporting

- Damage reporting

- Packing

- Ready for Dispatch

- Dispatched

- Status history

## Dispatch Slip

- Generate slip

- Correct branding

- Product details

- Quantities

- Loader details

- Employee details

- Vehicle/driver fields

- Signature fields

- Print

- PDF

- Reprint

## Reports

- Current inventory

- Low stock

- Stock movement

- Purchase report

- Dispatch report

- Employee activity

- Date filters

- Product filters

- Category filters

- Brand filters

- Excel/CSV export

- PDF export

## Audit

- Login activity

- Inventory activity

- Purchase activity

- Dispatch activity

- Slip printing

- User activity

- Timestamp

- Before/after values where applicable

## QA

- Test every role

- Test unauthorized actions

- Test concurrent stock changes

- Test negative stock prevention

- Test dispatch quantity validation

- Test shortage workflow

- Test PDF/printing

- Test mobile/tablet UI

- Test database backup

- Production deployment

## One important developer instruction

Do not build this as a collection of CRUD screens. Build it as a transaction-based inventory system. Every meaningful stock change must have a source, user, timestamp, reason/reference and audit trail. Physical warehouse operations must be separated from inventory authorization.

That single architectural decision will prevent a lot of problems later.

The Admin manages the business, the Employee manages operational requests, and the Loader/Packer manages physical fulfillment. The system then connects all three through a controlled workflow from stock → picking → packing → ready for dispatch → dispatch.